Fortnightly Mini Project Status Report 2

Project Title: SmartBiz AI - Intelligent Business Platform

Group No: B14

Enrollment No: 121020806011XX | 121020806011YY | 121020806011ZZ

Contents:

1) PROJECT DEFINITION:

SmartBiz AI is a comprehensive platform designed for entrepreneurs to generate AI-powered business plans, track financial ledger (Digital Khata), visualize cash flow projections, and connect with government-verified suppliers and manufacturers through an integrated marketplace.

2) WORK PLANNED FOR LAST FORTNIGHT:

Development of the Dashboard UI and integration with Supabase for saving business plans.

3) WORK COMPLETED FOR THIS FORTNIGHT:

Finalized the Command Center dashboard. Implemented the Digital Khata/ERP system for expense tracking and revenue logging with real-time charts.

4) WORK PLANNED FOR NEXT FORTNIGHT:

Building the Smart Marketplace and integrating government vendor data via Flask API.

Sign: Prof. Vimal G. Bhatt