Fortnightly Mini Project Status Report 3

Project Title: SmartBiz AI - Intelligent Business Platform

Group No: B14

Enrollment No: 121020806011XX | 121020806011YY | 121020806011ZZ

Contents:

1) PROJECT DEFINITION:

SmartBiz AI is a comprehensive platform designed for entrepreneurs to generate AI-powered business plans, track financial ledger (Digital Khata), visualize cash flow projections, and connect with government-verified suppliers and manufacturers through an integrated marketplace.

2) WORK PLANNED FOR LAST FORTNIGHT:

Building the Smart Marketplace and integrating government vendor data via Flask API.

3) WORK COMPLETED FOR THIS FORTNIGHT:

Developed the Marketplace frontend with tabs for For Sale, Raw Materials, and Export Partners. Set up the Flask backend to fetch and map government MSME data.

4) WORK PLANNED FOR NEXT FORTNIGHT:

Implementing AI-driven financial projections, data isolation for multiple business plans, and UI polishing.

Sign: Prof. Vimal G. Bhatt